SEP521	Software Engineering	2017

ASSIGNMENT No. 2: Estimation

Jongmoon Baik		Due: 3/30/2017

- Suppose you are managing the development of a safety-critical software system (Size is 100KSLOC) that is designed to control a radiotherapy machine to treat patients suffering from cancer. This system is embedded in the machine and must run on a special-purpose processor with a fixed amount of memory (256 Mbytes). The machine communicates with a patient database system to obtain the details of the patient and, after treatment, automatically records the radiation dose delivered and other treatment details in the database.

The COCOMO II is used to estimate the effort required to develop this system.

1.1. Estimate the effort and schedule for the development of the system using all nominal cost driver ratings.

1.2. Explain why this estimate should be adjusted to take project, personnel, product and organizational factors into account.

1.3. Suggest four factors that might have significant effects on the initial COCOMO estimate and propose possible values for these factors and Justify why you have included each factor.

2. Develop a pair of conservative software development cost and schedule estimates for the LSDI system described below covering the use of both Processor X and Processor Y, and using the following assumptions:

- Include all of the candidate software functions, and use their largest options.

- Use the indicated cost drivers for Processor X and Y.

- Use $6,300/person-month as the cost for all personnel.

- Scale Factors & Cost Deriver